# Waze Project Proposal

## Overview:

Develop a prediction model to help prevent churn, improve user retention, and grow Waze’s business.

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder |
| --- | --- | --- | --- |
| 1 | Write a project proposal Plan | - Global-level project document | - Sylvester Esperanza (Senior Project Manager) |
| 1a | Establish structure for project workflow (PACE) Plan |  | - Harriet Hadzic (Director of Data Analysis) - Luana Rodriquez (Senior Data Analyst) |
| 2 | Select software/languages Plan |  | - Tomas Baltrons (Data Analyst) - May Santner (Data Analysis Manager) |
| 2a | Compile summary information about the data Analyze | - Data files ready for cleaning | - Harriet Hadzic (Director of Data Analysis) - Chidi Ga (Senior Data Analyst) |
| 3 | Data exploration and cleaning Plan and Analyze | - Cleaned and prepared data files for EDA | - Tomas Baltrons (Data Analyst) - Chidi Ga (Senior Data Analyst) |
| 3a | Begin exploring the data Analyze | - EDA report | - Harriet Hadzic (Director of Data Analysis) - Chidi Ga (Senior Data Analyst) |
| 4 | Visualization building Analyze and Construct | - Tableau dashboard/visualizations | - Tomas Baltrons (Data Analyst) - Chidi Ga (Senior Data Analyst) |
| 4a | Compute descriptive statistics Analyze |  | - Harriet Hadzic (Director of Data Analysis) - May Santner (Data Analysis Manager) |
| 5 | Conduct hypothesis testing Analyze and Construct | - Analysis of testing results between two important variables | - Harriet Hadzic (Director of Data Analysis) - Chidi Ga (Senior Data Analyst) |
| 5a | Build a regression model Construct | - Determine the success of the model | - May Santner (Data Analysis Manager) - Chidi Ga (Senior Data Analyst) |
| 6 | Evaluate the model Execute | - Model validation and performance report | - Harriet Hadzic (Director of Data Analysis) - Tomas Baltrons (Data Analyst) |
| 6a | Communicate final insights with stakeholders Execute | - Report to all stakeholders | - Entire Team |